GAMBEW CONSULTING

Professional Tender Submission

PNW World-Class Platform Transformation Proposal

Prepared for: Plumstead Neighbourhood Watch Committee

Date: 18 February 2026

Gareth Bew

Gambew Consulting

Email: gambew@outlook.com

Mobile: +27 75 470 2529

WhatsApp: +27 84 0333 777

# 1. Executive Submission Letter

Dear Plumstead Neighbourhood Watch Committee,

Gambew Consulting hereby submits this proposal to partner with Plumstead Neighbourhood Watch on a focused 8-week transformation programme. The objective is to elevate the current platform from a strong feature-complete implementation to an operationally excellent, modern, dynamic, and high-value digital community service.

This submission is grounded in implementation evidence from the current repository and route-level workflow review, combined with a practical delivery framework, executive governance controls, and a clear commercial model aligned with your requested terms.

# 2. Profile Overview: Gareth Bew

Gareth Bew is the Chief Executive Officer of BEW AND CO (PTY) LTD and a senior digital transformation leader with delivery exposure across South Africa, the Middle East, and broader international enterprise environments.

Leadership profile spans retail, banking, and financial services transformation programmes.

Proven track record in data analytics, AI, machine learning, and enterprise modernization.

Senior appointments include Woolworths, Alshaya Group, TFG, Sanlam, Nedbank, and related enterprise portfolios.

Demonstrated achievement in markdown optimization transformation with significant decision-cycle acceleration.

Experience in enterprise-scale value chain, analytics, and operational transformation programmes.

Executive governance exposure through EXCO and steering-level programme leadership.

Academic and professional credentials include MSc Global Business Management and postgraduate digital strategy/marketing studies.

Leadership positioning for PNW: technology-enabled operational modernization with measurable community outcomes, disciplined delivery governance, and practical transition support.

Profile evidence source: LinkedIn-generated profile document (`c:\Users\garet\Downloads\Profile.pdf`, dated 18 February 2026).

# 3. C-Level Current Platform Assessment

The current PNW platform is materially advanced and should be treated as a modern baseline rather than a greenfield rebuild. Core digital journeys and data structures are already implemented.

Implemented service journeys: incidents, events/RSVP, registration, zone finder, volunteer, vacation watch, start-scheme, contact.

Modern architecture in place: Next.js, React, Prisma/Postgres, Clerk auth, typed actions and validation schemas.

Data coverage supports operational expansion: users, incidents, events, engagement records, and enquiry workflows.

Key executive gap: operational assurance maturity (evidence completion, signoff discipline, release hardening).

Governance artefacts exist but require closure for production-grade programme confidence.

Release/runtime consistency requires hardening to reduce deployment variance and execution risk.

Strategic conclusion: transition from feature-complete build status to an operationally excellent, committee-governed community platform with sustained service quality and accountability.

# 4. 8-Week Transformation Delivery Plan

## Week 1-2: Operational Baseline and Assurance Hardening

Complete platform baseline audit and implementation verification.

Stabilize release process and harden runtime/build reliability.

Close governance gaps in evidence capture and signoff controls.

## Week 3-4: UX and Content Value Uplift

Refine member and stakeholder journeys for clarity and conversion.

Polish information architecture and executive-facing content quality.

Improve usability, consistency, and service discoverability.

## Week 5-6: Command Layer and C-Level Visibility

Introduce operational reporting views for committee oversight.

Define KPI framework for service usage, engagement, and quality.

Align data outputs for decision-making cadence and governance.

## Week 7: Launch Readiness and Stakeholder Signoff

Execute structured verification scenarios across critical routes.

Finalize evidence matrix and executive presentation pack.

Run acceptance walkthrough with committee stakeholders.

## Week 8: Go-Live, Transition, and Handover Closure

Perform controlled launch and operational handover.

Activate transition support model and response pathways.

Close delivery with formal acceptance and support onboarding.

# 5. Deliverables and Governance Model

Full platform audit and executive modernization report.

Transformation roadmap with milestone gates and acceptance points.

Committee presentation pack and stakeholder walkthrough materials.

Verification report with evidence matrix completion.

Expansion recommendations for next-phase service value.

Six-month support/maintenance/transition service activation.

Included hosting and technical infrastructure operations.

Governance cadence: weekly checkpoint reporting, milestone reviews, decision log tracking, and formal committee signoff at each delivery gate.

# 6. Financial Proposition

| Item | Commercial Term (ZAR) |
| --- | --- |
| Immediate payment | R50,000 for platform already built, including updates, presentation, verification, and expansion. |
| Completion milestone | R10,000 upon final acceptance as 'Done'. |
| Included support period | 6 months free support, maintenance, transition assistance, hosting, and technical infrastructure. |
| Ongoing service fee | From month 7 onward: R1,500 per month for infrastructure, support, maintenance, and hosting. |

# 7. Public Interfaces and Operational Data Domains

Primary public service interfaces in scope:

/incidents

/events

/register

/find

/volunteer

/vacation-watch

/start-scheme

/contact

Core operational data domains in scope:

User

Incident

Event

EventRsvp

Zone

ContactMessage

VolunteerInterest

VacationWatch

SchemeInquiry

SafetyTip

Governance references: release runbook, regression manifest, evidence matrix, and action log.

# 8. Acceptance, QA, and Credibility Scenarios

Financial terms match approved commercial model exactly.

Profile claims align with extracted profile evidence.

Contact and signature details match approved primary details.

Registration flow completes with zone linkage.

Incident reporting persists correctly.

Event RSVP add/remove is reliable.

Contact, volunteer, vacation-watch, and start-scheme workflows validate and persist correctly.

Route smoke tests pass for all core public routes.

Evidence matrix and multi-role signoff controls are closed for release readiness.

# 9. Assumptions and Defaults

Proposal audience: Plumstead Neighbourhood Watch Committee.

Delivery commitment: 8 weeks.

Submission pack: DOCX and PDF.

Pricing format: milestone narrative plus clear commercial table.

Profile section is an executive summary, supported by extracted profile evidence.

Primary contact details are as supplied in the submission request.

# 10. Closeout and Sign-Off

Proposal validity: 30 days from the submission date.

Approved for Plumstead Neighbourhood Watch:

Name: ______________________________

Role: _______________________________

Signature: __________________________

Date: _______________________________

Submitted by:

Gareth Bew

Gambew Consulting